# Post-Patch Verification Runbook – OS Patching CTASKs

Sep 28, 2026 · @Shriya

# Part 1 – Guideline

## Overview

After every OS patching cycle, each affected application gets a post-patch verification CTASK, and it must be closed before the CTASK window ends.

- Trigger: an OS patching change request (e.g. CHG0880935, Sep 2026) raises one CTASK per affected application.

- CTASK type: Verification 1 – Smoke Test.

- Window: the CTASK carries a planned start and end (Sep 2026 cycle: 25 Sep 8:00 PM to 28 Sep 1:00 AM). All verification must be done inside it.

- Volume: expect around 20–22 CTASKs per person per cycle.

- Verification = two checks: the health check jar report shows Passed, and all pods are up in Dynatrace. Both pass → close the CTASK.

## Step 1 – Open the CTASK and get the patching Excel

The schedule lives in an Excel attached to the parent change request, not in the CTASK itself.

- Open ServiceNow → Service Operations Workspace and open your assigned CTASK.

- Check the Summary: it names the app, e.g. "post patch verification for APP00004176 (CDHP: BlueEdge Web Application)".

- Next to the Change request field (e.g. CHG0880935), click the small info (i) icon.

- The attachments of the change request are listed there. Download the server sheet, e.g. Prod-Carry-Servers-OS-Patching-CHG0880935-Sep-2026 v1.3 Final.xlsx.

The same Excel covers every CTASK under that change, so download it once per cycle.

## Step 2 – Find when patching finishes for your app

Start verification only after the app's last server slot has ended, converted to IST.

- Open the Servers tab of the Excel.

- Filter column A (AppID) or B (AppName) for your application.

- Note every row: each row is one server (column C) with its own Timeslot (column F).

- Take the latest end time across all those rows. That is when the app is fully patched.

- Convert it to IST (table below).

Watch out:

- One app can have servers in several slots. Example: BlueEdge (APP00004176) has servers patched Fri 8 PM, Sat 8 PM and Sun 12–4 AM CST, so it is only done after Sun 4 AM CST.

- Apps share servers. pwauslwas45/46 serve BlueEdge, HCA Processor, Utility & Audit and Web Service Processor, so one slot finishing clears several CTASKs.

Time zone: Excel slots are in US Central time. Chicago is on daylight time (CDT, UTC−5) until 1 Nov 2026, so IST = Central + 10:30. From 1 Nov (CST, UTC−6) it becomes + 11:30.

| Slot (Central, CDT) | IST (until 1 Nov) |
| --- | --- |
| 8 PM – 12 AM | 6:30 AM – 10:30 AM (next day) |
| 12 AM – 4 AM | 10:30 AM – 2:30 PM |
| 4 AM – 8 AM | 2:30 PM – 6:30 PM |
| 8 AM – 12 PM | 6:30 PM – 10:30 PM |

## Step 3 – Run the health check jar

One jar run checks all applications at once, so run it once after patching finishes and reuse the report for every CTASK.

- Run the health check jar. (Location and command: to be filled in.)

- When it finishes, it sends an email with an HTML log file attached.

- Open the HTML report and find your application.

- The report lists a set of checks per application, each marked Passed or Failed.

- All checks Passed → go to Step 4. Any Failed → see "If something fails" below.

Don't rerun the jar per CTASK. Rerun only if it was run before some app's patching finished.

## Step 4 – Check pod status in Dynatrace

All pods for the application must be up; that confirms the app is running after patching.

- Open Dynatrace. (Dashboard / navigation path: to be filled in.)

- Filter to your application.

- Confirm every pod is up and none are restarting or down.

Pods all up + health check Passed → the application is healthy.

## Step 5 – Close the CTASK

Once both checks pass, close the CTASK with close code Successful and a one-line note.

- Set State → Closed.

- Under Closure Information, set Close code → Successful.

- Close notes, e.g.: Application health checkout looks good, hence closing the ctask.

- Save. Repeat for the next CTASK, reusing the same jar report.

If something fails: (to be filled in: who to contact, whether to keep the CTASK In Progress, and whether an incident is raised.)

## Quick checklist

- ☐ Download the server Excel from the CHG attachments (once per cycle)

- ☐ For each app: find its last slot end time and convert to IST

- ☐ After the last slot ends: run the health check jar once

- ☐ Open the HTML report from the email; confirm the app shows Passed

- ☐ Dynatrace: confirm all pods up

- ☐ Close CTASK: State Closed, Close code Successful, close note added

- ☐ All CTASKs closed before the planned end date

# Part 2 – Cycle log

## Sep 2026 – CHG0880935 (shadowing, 27 Sep)

I shadowed [name] while she worked through her post-patch CTASKs; she had around 20–22 that day.

What I observed

- She opened one of her CTASKs, e.g. CTASK1962481 (APP00004176, CDHP: BlueEdge Web Application).

- She clicked the info icon next to CHG0880935, which showed the change's attachments, and downloaded the server Excel.

- From the Excel, she found the app's slot was 12 AM CST, i.e. 10:30 AM IST. That slot had completed, so she started the health check.

- She ran the health check jar. Once done, it sent an email with an HTML log file.

- In the HTML report, she showed that the app's checks were all Passed.

- She opened Dynatrace and checked the pod status. All pods were up, meaning the app was running fine.

- She closed the CTASK: Close code Successful, note "Application health checkout looks good, Hence closing the ctask."

- For the next app she followed the same process, but did not rerun the jar. The one report covers all apps.

What I noticed / took away

- The CTASK description only says to check the attached server sheet; the actual timing always comes from the Excel.

- The jar is run once per cycle, not per CTASK.

- The CTASK's own Schedule section was empty; the window came from the planned start/end dates (25 Sep 8 PM to 28 Sep 1 AM).

Screenshots: (add: CTASK header, CHG attachments, Excel Servers tab, HTML report, Dynatrace pods, closure section)

## Open items to confirm

- ☐ Health check jar: where it lives, exact command, who receives the email

- ☐ Dynatrace: dashboard or path used to see pod status per app

- ☐ Failure handling: who to contact, CTASK state, incident or not

- ☐ What the "Two Months" column in the Excel means

- ☐ Name of the colleague shadowed